# PROPOSAL

## MAXIN Insurance Digital Archive & Operations System

#### Submitted by:

Christian Cabrera

System Architect & Lead Developer

# EXECUTIVE SUMMARY

This proposal outlines the development, deployment, and implementation of the MAXIN Insurance Digital Archive & Operations System, a secure and structured platform designed to digitize client records, organize insurance documents per service and year, and centralize operational data into a controlled and searchable environment.

The system aims to replace manual archiving processes with a scalable, secure, and professional digital infrastructure that supports operational efficiency and long-term business growth.

# EXISTING SYSTEM FEATURES (CURRENT VERSION)

The current system includes the following functional modules:

## Client Management

    - Client registration and profile generation

    - Unique client identification code

    - Editable client information

    - Status monitoring

## Service-Based Document Archive

    - Organized per Client → Service → Year → Document Type

    - Upload, view, download, and manage documents

    - Structured storage format

    - Service-first document association

    - Multiple services per client supported

## Secure Cloud Storage

    - Structured storage architecture

    - Private document access

    - Controlled permissions

## Dashboard Overview

    - Operational summary

    - Client and document statistics

    - Expandable architecture for monitoring modules

## Audit Logging

    - Tracks user actions

    - Records system activity for compliance and monitoring

## Meeting & Activity Module

    - Schedule tracking

    - Upcoming events monitoring

# FINAL PROCESS FLOW (FOR APPROVAL CONFIRMATION)

Before full system deployment, the final process flow must be confirmed by management.

### Proposed Workflow:

  - Client Creation

  - Service Assignment per Client

  - Document Upload (Service First → Year → Document Type)

  - Secure Storage

  - Profile Viewing & Search

  - Monitoring & Dashboard Reporting

Upon approval of this proposal, a final system flow confirmation meeting will be conducted to:

    - Confirm business process alignment

    - Finalize document categorization structure

    - Confirm access roles and permissions

    - Approve final UI layout

    - Validate reporting requirements

No major structural changes will be implemented beyond this approval stage without formal development request approval.

# SECURITY, STORAGE, AND DATABASE ARCHITECTURE

## Security Framework

The system includes:

  - HTTPS encrypted communication

  - Role-Based Access Control (RBAC)

  - Admin-restricted privileges

  - Audit logs

  - Private document storage (non-public access)

### Recommended Enhancements:

  - Two-Factor Authentication (2FA)

  - Daily automated backups

  - Login attempt monitoring

  - IP-based access restriction (if required)

## Storage Architecture

### Cloud Deployment (Recommended)

  - Cloudflare R2 Object Storage

  - Structured storage: Client → Service → Year → Document Type

  - Scalable and redundant infrastructure

  - Encrypted at rest

### Offline Option (On-Premise)

  - Dedicated internal server

  - Local PostgreSQL database

  - NAS-based document storage

  - Internal network access only

## Database Architecture

  - PostgreSQL relational database

  - Structured schema with client-service relationship

  - Migration-based schema management

  - Backup-ready configuration

#### Recommendation:

Maintain schema control through structured SQL migrations to prevent data inconsistencies.

# PRICING STRUCTURE

## Development Fee

### Proposed Development & Deployment Fee:

#### ₱150,000

(Negotiable within scope confirmation) This includes:

  - Full system architecture

  - Database design and migration control

  - Secure storage integration

  - Deployment (cloud or offline)

  - User role configuration

  - Initial stabilization and testing

  - Initial training session

## Payment Terms

Recommended payment structure:

#### 50% Downpayment upon project approval

  - 50% Final Payment upon system completion and turnover

Alternative structure (if preferred for risk balance):

  - 40% Downpayment

  - 40% Upon beta deployment

  - 20% Upon final acceptance

## Cloud Monthly Operational Cost (If Cloud Deployment)

Estimated:

#### ₱1,000 – ₱2,500 per month

(depending on storage usage and hosting plan)

## Offline Deployment Cost (If On-Premise)

  - One-time server hardware: ₱30,000 – ₱80,000

  - Maintenance equivalent: ₱5,000 – ₱10,000 per month

# INCLUDED FREE ADJUSTMENTS

The development package includes:

Five (5) minor adjustments or feature refinements after initial delivery. Minor adjustments include:

- UI layout adjustments

- Small workflow refinements

- Minor reporting modifications

- Field additions (non-structural)

# ADDITIONAL FEATURE POLICY

Beyond the included five (5) adjustments, additional feature requests will be subject to separate quotation.

Recommended pricing range:

- ₱3,000 – ₱5,000 per minor feature

- ₱10,000 – ₱30,000 for major structural enhancements

# PROJECT TIMELINE

Estimated completion timeline:

4–8 weeks, depending on scope finalization and approval speed.

# CONCLUSION

The MAXIN Digital Archive & Operations System is designed to:

- Digitize and secure client records

- Improve operational efficiency

- Enhance document retrieval speed

- Strengthen compliance posture

- Provide scalable infrastructure for future expansion

Upon approval of this proposal and confirmation of final process flow, development will proceed under structured milestones.

# PROPOSAL SUBMISSION

Submitted by:

#### Christian Cabrera

System Architect & Lead Developer

Date:	15-02-2026

# ACCEPTANCE AND APPROVAL

If the above proposal is acceptable, please sign below to confirm approval and authorize project commencement under the agreed terms and conditions.

Approved by:

Name:

Position:

Signature:

Date: